## Slide 1: Taurde
Website UX Timeline
Persona Profiles
Creation of possible user profiles depicting individuals who visit the website based on research supplied from individuals visiting the island.
Review
The results of the testing will be summarized and the feedback analyzed and categorized for possible implementation
Wireframing
Guerrilla Testing
Prototyping
Usability Testing
Low-cost testing of the website from a random pool of individuals. This will be used to refine the wireframe into the prototype.
Creation of a loose framework for the website that explores the basic format.
A rough working mock-up of the website that will allow users to explore the usability in the next step.
Three users will be selected to test the prototype and answer a set of questions on functionality.
1 day
2 days
5 days
5 days
5 days
3 days
21 days total